## Slide 1: Project Title: Online Product Ordering and Inventory System Prepared By: Kolisetti Gopi Chandu Date: 09 DECEMBER 2025

## Slide 2: Situation
The business currently operates only through offline retail sales. Customers visit the store physically to purchase products.
Inventory is tracked manually using registers or spreadsheets.
As the customer base grows, this manual process leads to inefficiencies and difficulty in tracking real-time stock or customer demand.

## Slide 3: Problem
No online platform for customers to order from.
Manual stock management leads to inventory mismatch and delays.
Limited reach since customers must visit the store physically.
Slow order processing and billing due to manual work.
No automated stock alerts or real-time tracking.

## Slide 4: Opportunity
Implementing an e-commerce website with automated inventory management can:
Expand customer reach beyond physical location.
Provide home delivery and online shopping convenience.
Improve stock accuracy through system-controlled inventory updates.
Reduce manual labor and speed up the order-to-delivery cycle.
Support future scalability like multi-location inventory and promotions.

## Slide 5: Purpose Statement(Goals)
​The purpose of this project is to create a complete online ordering system and automated inventory management solution that enables customers to purchase products online, improves stock tracking accuracy, and enhances operational efficiency.

## Slide 6: Project Objectives
Implement an online ordering system allowing customers to browse, order, and pay for products.
Develop a centralized inventory management system that updates in real time.
Automate stock alerts and supplier notifications for low inventory.
Provide management dashboards to monitor sales, stock levels, and performance metrics.
Ensure a secure, user-friendly interface with seamless order tracking and payment integration.

## Slide 7: Success Criteria
Success Criteria
Website launched and accessible to customers.
Customers can successfully register, browse, order, and make payments online.
Inventory accuracy improved to 95% or more after implementation.
Automated low-stock alerts working correctly.
Order fulfillment time reduced compared to manual process.

## Slide 8: Methods/Approach:
  The project follows the Waterfall model, where each phase is completed sequentially to ensure clarity, accuracy, and quality at every stage. The approach ensures that requirements are fully analyzed and documented before design and development begin.
1.Requirement Gathering and Analysis:
Conducted detailed interviews and workshops with stakeholders including customers, store managers, and suppliers.
Collected both functional and non-functional requirements and documented them in a Business Requirement Document (BRD) and System Requirement Specification (SRS).
Defined clear business rules, workflows, and data requirements for the ordering and inventory process.
2.System Design:
Created process flow diagrams, ER diagrams, and use case diagrams to define the system’s structure.
Designed the UI/UX prototypes emphasizing a user-friendly and responsive interface.
Established database schema and architecture for product, order, and inventory modules.

## Slide 9: Methods/Approach:
3.Development:
The development team built the system modules — User Management, Product Catalog, Shopping Cart, Payment Gateway, and Inventory Tracking — according to approved specifications.
Business Analyst supported the developers by clarifying requirements and validating interim outputs.
4.Testing:
Performed unit testing, system integration testing, and user acceptance testing (UAT) to ensure compliance with business and technical requirements.
Documented defects and coordinated with developers to ensure timely fixes.
5.Deployment:
After successful testing and approval, the solution was deployed in the production environment.
Conducted user training sessions and developed a user manual for system operations.
6.Maintenance:
Post-implementation monitoring of the system performance, order accuracy, and user feedback.
Scheduled periodic maintenance and version upgrades to enhance features and fix issues.

## Slide 10: Resources:
People
Mr. Ramesh Iyer – Project Sponsor
Ms. Neha Sharma – Project Manager
Mr. Gopi Kolisetti – Business Analyst
Ms. Priya Nair – UI/UX Designer
Mr. Ankit Verma, Mr. Aditya Rao – Developers
Mr. Rohit Mehta – Database Administrator
Ms. Sneha Patel – QA Tester
Mr. Deepak Singh – IT Support Engineer
Mr. Suresh Kumar – Client Representative
(Store Operations)

## Slide 11: Resources:
Time – Implementation within 6 months, including all Waterfall phases:
Requirement Analysis (1 month)
System Design (1 month)
Development (2 months)
Testing (1 month)
Deployment & Training (1 month)
Budget – Hardware, software, training, and professional services not to exceed ₹1CR.

## Slide 12: Risks
User resistance due to reliance on legacy manual processes.
Data migration risks from old spreadsheets to the new system.
Potential downtime during transition or deployment phase.
Budget Constraints.
While switching from manual to online, there might be temporary downtime.

## Slide 13: Dependencies
Dependency on vendor support for post-go-live maintenance and updates.
Budget constraints or delays in third-party payment gateway integration.
Payment gateway provider The project depends on the successful integration of an external payment gateway (Razorpay/PayU).
Third-party tools any modules like SMS notifications, email alerts, or delivery tracking depend on external services.

## Slide 14: Project Approval
Project Sponsor Approval
Name: Mr. Ramesh Iyer Designation: Project Sponsor / Business Director Department: Client Operations Signature: ___________________________ Date: _______________________________
Project Manager Approval
Name: Ms. Neha Sharma Designation: Project Manager – IT Solutions Department: Information Technology Services (ITS) Signature: ___________________________ Date: _______________________________

## Slide 15: Thank You